**Sprint 1: 20-10-2019 to 25-10-2019**

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | | | | |  | | | | | |
| **Product Backlog Item** | **Story Point** | **Sprint task** | **Assign to** | **Effort** | **1** | **2** | **3** | **4** | **5** | **6** |
| Website allows user to see latest news. | 13 | Analyzing latest news and gather information | Analyst | 30 | 6 | 5 | 6 | 5 | 5 | 5 |
| Design Latest news page | Designer | 27 | 6 | 6 | 5 | 4 | 3 | 3 |
| Create latest news page | Developer | 20 | 4 | 5 | 6 | 2 | 2 | 1 |
| Add news on the page | Developer | 10 | 2 | 2 | 2 | 3 | 1 |  |
| Testing the page to see latest news. | Tester | 25 | 5 | 6 | 6 | 5 | 2 | 1 |
| **Total 112 23 24 25 19 13 10** | | | | | | | | | | |

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | | | | |  | | | | | |
| **Product Backlog Item** | **Story Point** | **Sprint task** | **Assign to** | **Effort** | **1** | **2** | **3** | **4** | **5** | **6** |
| All schedule of programs is showing in website. | 13 | Analyze different show type. | Analyst | 25 | 6 | 6 | 5 | 4 | 6 | 3 |
| Shows page design | Designer | 20 | 5 | 3 | 6 | 4 | 4 | 6 |
| Create list for database. | Designer | 10 | 3 | 4 | 5 | 1 | 1 | 2 |
| Create shows page | Developer | 15 | 4 | 3 | 2 | 1 | 5 | 5 |
| Add schedule of programs | Developer | 15 | 4 | 3 | 1 | 2 | 3 | 1 |
| Tester test the page to see shows schedule | Tester | 28 | 3 | 3 | 6 | 4 | 5 | 2 |
| **Total 110 25 22 25 16 24 19** | | | | | | | | | | |

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | | | | |  | | | | | |
| **Product Backlog Item** | **Story Point** | **Sprint task** | **Assign to** | **Effort** | **1** | **2** | **3** | **4** | **5** | **6** |
| Website shows real time weather of locations to users. | 13 | Weather analysis | Analyst | 25 | 6 | 5 | 3 | 5 | 4 | 6 |
| Design the weather page | Designer | 27 | 5 | 5 | 6 | 3 | 4 | 5 |
| Weather page creating | Developer | 15 | 3 | 5 | 2 | 1 | 4 |  |
| Add real time weather to the page | Developer | 12 | 2 | 3 | 3 | 1 | 1 | 2 |
| Testing weather page is showing real time weather | Tester | 28 | 5 | 5 | 4 | 3 | 3 | 5 |
| **Total 107 21 23 18 13 16 18** | | | | | | | | | | |

**Sprint 2: 27-10-2019 to 1-11-2019**

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | | | | |  | | | | | |
| **Product Backlog Item** | **Story Point** | **Sprint task** | **Assign to** | **Effort** | **1** | **2** | **3** | **4** | **5** | **6** |
| Users can do enquires by the website | 13 | Analyzing enquiry type | Analyst | 26 | 5 | 5 | 6 | 3 | 4 | 5 |
| Enquiry page design | Designer | 16 | 3 | 4 | 3 | 3 | 2 | 1 |
| Create list for database. | Designer | 18 | 5 | 3 | 2 | 3 | 3 | 2 |
| Create enquiry page | Developer | 14 | 3 | 2 | 4 | 2 | 4 |  |
| Add form to enquiry page | Developer | 13 | 3 | 2 | 4 | 2 | 1 | 1 |
| Add question to form | Developer | 6 | 2 | 2 | 1 | 1 |  |  |
| Testing the page can do and receive enquiry. | Tester | 27 | 6 | 6 | 5 | 4 | 4 | 1 |
| **Total 120 27 24 25 18 18 10** | | | | | | | | | | |

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | | | | |  | | | | | |
| **Product Backlog Item** | **Story Point** | **Sprint task** | **Assign to** | **Effort** | **1** | **2** | **3** | **4** | **5** | **6** |
| Site grant users to do complaints. | 8 | Information gathering about possible complain | Analyst | 22 | 4 | 5 | 1 | 3 | 1 | 6 |
| Design complain page | Designer | 18 | 4 | 3 | 4 | 2 | 3 | 1 |
| Create list for save complain data. | Designer | 10 | 2 | 3 | 2 | 1 | 2 | 2 |
| Create complain page | Developer | 13 | 3 | 2 | 4 | 2 | 1 | 3 |
| Add form to page | Developer | 12 | 2 | 3 | 3 | 2 | 1 | 1 |
| Tester complain page to receive complain | Tester | 22 | 6 | 5 | 3 | 3 | 2 | 3 |
| **Total 97 21 21 17 13 10 16** | | | | | | | | | | |

**Sprint 3: 03-11-2019 to 08-11-2019**

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | | | | |  | | | | | |
| **Product Backlog Item** | **Story Point** | **Sprint task** | **Assign to** | **Effort** | **1** | **2** | **3** | **4** | **5** | **6** |
| Site provide contact details of the company to users. | 8 | Analyzing possible outcome of the page | Analyst | 21 | 4 | 4 | 3 | 5 | 2 | 2 |
| Design contact details page | Designer | 20 | 3 | 2 | 4 | 3 | 4 | 3 |
| Create contact details page | Developer | 14 | 2 | 3 | 3 | 1 | 2 | 4 |
| Add contact details information | Developer | 12 | 3 | 2 | 3 | 3 | 1 | 2 |
| Testing the page to see contact details | Tester | 21 | 4 | 3 | 5 | 2 | 4 | 5 |
| **Total 88 16 14 18 12 13 16** | | | | | | | | | | |

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | | | | |  | | | | | |
| **Product Backlog Item** | **Story Point** | **Sprint task** | **Assign to** | **Effort** | **1** | **2** | **3** | **4** | **5** | **6** |
| The website provides information about the company. | 8 | Company information analysis. | Analyst | 23 | 4 | 3 | 2 | 4 | 4 | 3 |
| Design about us page | Designer | 21 | 4 | 3 | 5 | 2 | 4 | 1 |
| Create about us page | Developer | 15 | 4 | 2 | 1 | 2 | 2 | 3 |
| Add company information | Developer | 12 | 2 | 2 | 3 | 2 | 2 | 1 |
| Testing the page is showing company information properly | Tester | 21 | 4 | 3 | 2 | 3 | 4 | 3 |
| **Total 92 18 13 13 15 16 11** | | | | | | | | | | |

**Sprint 4: 10-11-2019 to 15-11-2019**

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | | | | |  | | | | | |
| **Product Backlog Item** | **Story Point** | **Sprint task** | **Assign to** | **Effort** | **1** | **2** | **3** | **4** | **5** | **6** |
| Visitors can see each event details. | 8 | Event details page design | Designer | 20 | 4 | 3 | 2 | 1 | 5 | 4 |
| Create event details page | Developer | 15 | 3 | 2 | 3 | 2 | 1 | 4 |
| Add event details | Developer | 12 | 2 | 2 | 3 | 1 | 2 | 2 |
| Testing the event details page | Tester | 20 | 5 | 3 | 2 | 4 | 2 | 2 |
| **Total 67 14 10 10 8 10 12** | | | | | | | | | | |

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | | | | |  | | | | | |
| **Product Backlog Item** | **Story Point** | **Sprint task** | **Assign to** | **Effort** | **1** | **2** | **3** | **4** | **5** | **6** |
| Website shows weather news to viewer. | 5 | Add weather news on weather page | Developer | 25 | 5 | 4 | 3 | 3 | 3 | 4 |
| Testing the page is showing weather news. | Tester | 20 | 4 | 3 | 4 | 3 | 1 | 4 |
| **Total 45 9 7 7 6 4 8** | | | | | | | | | | |